## Slide 1
What went well vs. didn’t
Hiring / People
Knowledge Transfer
Dedicated Transition Manager to support end-to-end transition
Regular cadence with client to share updates, discuss open items and define next steps
4 weeks of remote training via MS Teams in WFH environment to provide basic overview of the process and system training
All 7 resources were mapped to one client SME during Knowledge Transfer and Ramp, which helped the team with better query management and control
Weekly PKT conducted for knowledge check
Process involves lots of decision making & judgments Updation of process manuals will be a ongoing activity. EXL to share all the new scenarios with Pru documentation team on a weekly basis
Due Diligence
Parallel Run / Ramp Management
Project Management
Due Diligence was conducted prior to the kick-off of transition
All key requirements for the process were identified beforehand, that helped to plan the transition better
Operational Framework
All resources were external hire with relevant job experience
Over all span of control has been deployed as agreed with Pru
A dedicated Pru SME has been aligned with EXL for on time query resolution and feedback
Hiring or Seeding:
  100% resources were externally hired
  7 resources were deployed against the requirement of 3 to ensure a strong bench strength
  All 7 resources have had undergo 4 week of preprocess training
“Learn while working” model during training & nesting helped the team to understand the process and system navigation much better
Team able to maintain a consistent performance all throughout nesting and ramp. Able to complete 100% volume with 98% accuracy
Technology & Infra Enablement
WFH enablement was already completed
Went Well
Didn’t Went Well
Transformation
No transformation involved in this migration, as this is a left and shift from Onshore to Offshore

## Slide 2
BEST PRACTICEs & lessons learned – RKS
Brief Process Description: Claim notifications are received via Website, EDI feed, or Contact Center, or death notification mailbox. Condolence package to be sent for claims
Issues / Challenges
Team experienced low volume as on wee 3 of ramp
Team experienced new scenarios those are not being trained
High error rate in the week 1 of ramp
Lessons Learned
Daily catchup/feedback session scheduled with Pru SME to discuss and to utilize those new scenarios for KT
Process checklist created jointly with Pru & EXL users start following those
A dedicated EXL QA aligned with the team for daily feedback session and RCA
Best Practices
Dedicated Transition Manager at receiving location, helped to bring some discipline and transition rigor
Prior Due Diligence helped to identify all key requirements and to plan the transition better
“Learn while working” model during ramp was adopted and helped to gain confidence in system navigation
A dedicated Client SME has been aligned with EXL for on time query resolution and feedback
A robust governance between EXL and Client ensure a seamless transition and on time communication/actions on open actions/risk
Setting up an effective RASKI within EXL Ops and PMO
Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6
180 | 210 | 240 | 270 | 300 | 360
221 | 259 | 211 | 225 | 262 | 226
Ramp up Weeks
Forecasted Volume
Actual Volume